Project Journal
Team 12
Albert Rise Nielsen
albn@itu.dk
27-04-2022

0. DST Scrum Simulation Learning Diary
0.1 Main points learned
Before planning our project a Scrum simulation, took place, in the game Don’t starve together. The simulation consisted of a release planning session and 3 sprints.
0.1.1 Planning is important
Planning large tasks thoroughly is important to the success of the task. During the sprints we occasionally pulled in additional tasks, from the backlog. This wasn’t a problem until we got the opportunity to complete the last task, and epic. The lack of planning, meant that the responsibility, and completion method was not agreed upon. This resulted in the death of 2 team mates and the partial destruction of a previous task, which we now had to fix, with a band-aid solution due to lack of time. The task should have been planned with a clear structure and integration into previous work. The key takeaway is to not get too excited about being able to complete a task, and then skipping the proper planning. Pulling tasks in from the backlog worked fine for smaller tasks, but epics require more planning than a simple task.
0.1.2 Split large tasks
One point of the simulation was to show the importance of smaller tasks. We embraced that philosophy and split some tasks into smaller isolated tasks, allowing parallel work on the same task. Eg. we broke up the “Raw food” task that had us collect vegetables and meat. Moving the meat out into a separate task allowed a team member with a fighting task to complete it. We should, though, consider the DOD when creating tasks - at a point we created a task to collect silk as it was needed for 3 tasks, while other team members focused on the rest of the task materials. The sprint was effective but that task could not be evaluated under the DOD so our PO could not determine the state of the task, only it’s dependents.
0.1.3 Communication is important
We were in a single communication channel for most of the simulation. This allowed team members to ask for help, so someone with the necessary expertise could step in, as well as share valuable information. The communication form was very effective in both sharing information and providing assistance, allowing faster completion of tasks. We also noticed that with intense or complicated tasks needing focus it made sense to move into a separate communications channel. This should be used in practice by moving to separate spaces during intense or complicated tasks in the real project, to filter out the noise and effectively work on tasks.
0.1.4 A hands-of/on PO
During the simulation our PO was in our base, waiting for the result of the tasks. This seems reflective of the PO’s role in the project - planning the sprints, creating the backlog and controlling the project but allowing the execution of tasks to be up to the developers.
0.3 Reflections
The simulation seems to accurately reflect how our project is going to be developed in terms of task execution and the role of the PO.
I believe the simulation is going to help the project succeed as it both brought the team closer, and demonstrated the importance of communication, thorough planning, asking for help, splitting tasks, selecting the right amount of tasks, and how to handle it if you run out of work.
0.4 Simulation format
I think that the simulation quite accurately reflected Scrum, and was very effective in teaching it. That it was so time limited was beneficial as it created the feeling of an approaching deadline and simply working through multiple sprints. It can be hard to visualize how theory will work in practice, so doing the entire flow in an enclosed environment without any stakes, creates an effective learning tool.
Project Learning Goals

- Learning new technologies, while getting more comfortable in the ones I already know.
- Learn how to communicate effectively in a large team
- Learn how to work together in a large team with a remote PO.
- Learn how large software companies introduce new technologies and projects into their existing code base.
- Learn how large software companies work with software in terms of processes and workflows.
- Learn how to document and test projects in large teams. As well as how to satisfyingly hand over a code base to new owners.
1. Learning Diary 1
Since Hand-in 0, and at the time of writing, we’ve completed our first sprint and is halfway into the second.
1.1 Learning goals for Sprint 1 and 2
- Have been learning how to work together in a large team with a remote PO.
- Have been learning new technologies in ML.net and Azure DevOps
- Have progressed on the effective communication.
- Have learned a lot about how DSV documents their projects

1.2 Main points learned
Research estimation is difficult
The estimation of research tasks is extremely difficult due to the inherent uncertainty involved in collecting information, that you don’t actually know whether or not exists. We ran into this issue during the first spring planning as most of the backlog consisted of research tasks into subject we had no experience in. This resulted in us mostly guessing and estimating our tasks quite high. In my opinion estimation in itself is hard at the beginning of a project as, when working with story points, there is no baseline to compare the value of a story point to, adding the uncertainty of a research task to that, only adds on to the complexity of estimation. I don’t personally believe there is a fix to this, but it’s a valuable experience to have had and reflect on in other estimation activities, especially because the estimation actually proved to be quite accurate so estimating uncertainty quite highly is a valuable tool.
Scrum can be time consuming
In the sprints Scrum has sadly taken up a lot of time. This is both due to the PO not creating the backlog, but leaving that task to us, as well as long retrospective and estimation sessions. Both starts of our sprints have taken a whole day, as we had to create the backlog, estimate it, and plan the sprint. For the second sprint we also had retrospectives on that day.
During the second session we learned that having retrospectives on the same day as the rest of the activities was a mistake and it has therefore been moved to the previous workday (a Friday instead of a Monday). The rest of the activities is not longer than they should be, or have been planned to be, I just didn’t expect it to be so time consuming, this feeling may be heightened as we only work 2 days a week, 4 a sprint, so spending 1 day on meetings seems like a lot of time. A problem here is also the fact that we are responsible for creating a backlog, which should be the responsibility of the PO. My main point here is that I didn’t expect Scrum to take as long as it does, but I appreciate the structure Scrum adds and thoroughly believe that spending the extra time on one day, is less time over the entire sprint than alternative processes.
Ensure tasks are clear
Tasks, and user stories should be clearly formulated such that the entire group understands what it entails, and how to complete it. During the first sprint, after creating the backlog, in the estimations session, it became clear that members of the team understood a task very differently, causing a big difference in initial story point estimation. After a discussion between the group members we came up with a new formulation for the task. This is not the purpose of the estimation session and the task should have been formulated in a more clear manner, though this was difficult as it was a research task. This was simply caused by a vague title and acceptance criteria, have put more focus on writing the user stories more clearly in the second sprint to avoid such confusion. This is both an example of how different people can understand the same text very differently, but also how it’s hard to describe research tasks.
2. Learning Diary 2
Will be delivered prior to Feedback Session 2.
2.1 Learning goals for Sprint 3 and 4
- Been learning about how DSV introduces and explores new techologies
- Learned more about how to communicate from the role of consultant with a company and remote PO
2.2 Main points learned
External work as an element in the backlog
During sprint 2 we had a problem with our project output towards the PO, as we had to spend a significant amount of effort on the group hand-in 1. This made it seem like we did very little work in terms of our story points. Due to this effect we decided, to more effectively communicate our work to the PO, to add the “external” work to the backlog. This is in our opinion the best option. While it does, in lack of better words, bloat the backlog, it does allow us to show effort in terms of story points. Our PO has recognized this as a good option. It has it’s negatives though. Firstly the effort towards hand-in is difficult to estimate, and usually is estimated quite high, due to many group members participating. Secondly, it muddies the waters of the backlog as it no longer only contains the project work, and it breaks the barrier that was created between the two workplaces. Lastly, it makes it harder to get a feel for how much work was placed into the actual project.
Vocal negativity towards estimation
When estimating in our group we have decided that if we do not agree, after 3 rounds, we select the most pessimistic answer. This is done to not underestimate, and to save time so we don’t vote and argument for longer periods of time. The rules were a response to other incidents, and were settled on with the entire team agreeing to implement them.
When estimating our, previously mentioned, external group work, one team member was very vocal regarding his opinion on the story points of a user story. But the rest of the team didn’t share their concern. The team member was very vocally negative towards the, eventually high, ruling and argued it was going to cause us problems. Said member was also very negative when it meant we had pull to in fewer tasks related to the project, despite that being the exact thing that caused problems in Sprint 2.
Estimation is supposed to be done as a team, for the team. Being negative towards an action, that they agreed to implement and implying that if the sprint had issues with story points, then the rest should just remember that they voted lower created a bad atmosphere and an unnecessary divide in the team. Even if you don’t personally agree, you should be able to see other points of view. It’s an incident that has made an impression on me, as it is the first time we have had push back towards the group members themselves not the project or university related issues. We have yet to discuss this incident, but I will plan on bringing it up during the next retrospective as something to focus on and bring with us.
Remember acceptance criteria
During the last few sprints we have repeatedly forgotten to take our acceptance criteria into consideration. It happens quite early sometimes. When creating tasks for user stories, some of the acceptance criteria aren’t in those tasks, which isn’t strictly necessary but it helps to keep track of progress. But also later when placing the user story in a resolved state, meaning it’s ready for the PO to review. Forgetting the acceptance criteria has consequences, such as the user story not being marked complete by the PO, as it isn’t according to the criteria. Which means that a user story has to expand to a different sprint as it wasn’t complete in the earlier sprint, or that the task has to be delegated to a new user story. Which lowers the completion of the sprint. During the next retrospective I will suggest that we add the acceptance criteria word for word as tasks, when the criteria are defined, to help us remember them.
3. Learning Diary 3
Will be delivered prior to the oral Exam.

3.1 Learning goals for Sprint 5 and 6
3.2 Main points learned

4. Final Reflections on the Project and Learning
Will be delivered prior to the oral Exam.

References
If you have used references, i.e. The Scrum Guide, make sure to include them.