Project Journal
Team 12
Albert Rise Nielsen
albn@itu.dk
03-03-2022

0. DST Scrum Simulation Learning Diary
0.1 Main points learned
Before planning our project a Scrum simulation, took place, in the game Don’t starve together. The simulation consisted of a release planning session and 3 sprints.
0.1.1 Fewer rather than more tasks
In every sprint planning session we selected the amount of tasks we meant were realistic. But that always turned out to be too few tasks, even when increasing the workload, resulting in some team members not having any work to do. In that case we selected tasks from the backlog, or started producing the materials/research necessary to complete the next tasks in the backlog. This allowed us to complete the expected work and have a great feeling of completing more than expected.
Additional tasks had a lack of planning, which wasn’t a problem until we got the opportunity to complete the last task, and epic. The lack of planning, meant that the responsibility, and completion method was not agreed upon. This, among other things, resulted in the partial destruction of a previous task, which we now had to fix. The task should have been planned with a clear structure and integration into previous work.
0.1.2 Split large tasks
One point of the simulation was to show the importance of smaller tasks. We embraced that philosophy and split some tasks into smaller isolated tasks, allowing parallel work on the same task. Eg. we broke up the “Raw food” task that had us collect vegetables and meat. Moving the meat out into a separate task allowed a team member with a fighting task to complete it. We should, though, consider the DOD when creating tasks - at a point we created a task to collect silk as it was needed for 3 tasks, while other team members focused on the rest of the task materials. The sprint was effective but that task could not be evaluated under the DOD so our PO could not determine the state of the task, only it’s dependents.
0.1.3 Communication is important
We were in a single communication channel for most of the simulation. This allowed team members to ask for help, so someone with the necessary expertise could step in, as well as share valuable information. The communication form was very effective in both sharing information and providing assistance, allowing faster completion of tasks. We also noticed that with intense or complicated tasks needing focus it made sense to move into a separate communications channel.
0.1.4 A hands-of/on PO
During the simulation our PO was in our base, waiting for the result of the tasks. This seems reflective of the PO’s role in the project - planning the sprints, creating the backlog and controlling the project but allowing the execution of tasks to be up to the developers.
0.3 Reflections
The simulation seems to accurately reflect how our project is going to be developed in terms of task execution and the role of the PO.
I believe the simulation is going to help the project succeed as it both brought the team closer, and demonstrated the importance of communication, thorough planning, asking for help, splitting tasks, selecting the right amount of tasks, and how to handle it if you run out of work.
0.4 Simulation format
I think that the simulation quite accurately reflected a real Scrum flow, and was very effective in teaching it. That it was so time limited was beneficial as it created the feeling of an approaching deadline and simply working through multiple sprints. It can be hard to visualize how theory will work in practice, so doing the entire flow in an enclosed environment without any stakes, creates an effective learning tool.
Project Learning Goals

- Learning new technologies, while getting more comfortable in the ones I already know.
- Learn how to communicate effectively in a large team
- Learn how to work together in a large team with a remote PO.
- Learn how large software companies introduce new technologies and projects into their existing code base.
- Learn how large software companies work with software in terms of processes and workflows.
- Learn how to document and test projects in large teams. As well as how to satisfyingly hand over a code base to new owners.
1. Learning Diary 1
Will be delivered prior to Feedback Session 1.
1.0 Project kickoff
Held on 18-02-2022
Agenda: Meet the PO’s, define team working agreement

1.0.1 (9:00-10:00) Kick off meeting with PO
The meeting with the PO was the first real introduction to the project. We started off with introductions to the technical lead (Plinio De Ciccio) and the PO’s (Bavanthan Nadarasa and Thomas Prinds Meyer), we also introduced ourselves and our skills.
Following was an in-depth introduction to the project from the PO’s as well as an introduction to who DSV are. To briefly describe the project: “A microservice that can predict the CO2 cost of an entire shipping route from pickup to dropoff with various transport methods. The project should be built based on existing data and is expected to be an estimate, aka not entirely accurate. The purpose of the project is to provide customers with extra critera they can use to select shipping route.”
We then discussed project expectations, key takeaways from this:
- The finished product should be production ready
- Should be built as a microservice that can be slotted into the UI, but also used in other projects
- The finished product should be an estimation built on estimations, as there is no concrete data at the current moment.
- Technologies don’t matter, but internally they use Azure and C# with .NET
- The product should documented in such a way that an internal team can takeover the project.
Finally the meeting was rounded off with practical discussions and agreements. Bavanthan would provide us with slides and documentation to expand the project domain. Thomas sets up accounts and Microsoft Teams team for communication purposes, he also tracks down some example data to study. Plinio sets up virtual machines that we can use to gain access to their domain and data.
1.0.2 (10:00-12:00) Define team working agreement
To align project expectations, goals and values our scrum master held a session where we would define our team working agreement. The 2 hour session produced the following key takeaways:
- Purpose of the project
  - Mission
    - We should create a quality product that can easily be integrated into existing systems. Achieved by creating a maintainable, documented and tested product that provides an integrable interface.
    - Lower the carbon footprint of the world by bringing awareness and allowing customers to act proactively instead of retroactively
    - Create a quality CO2 prediction tool that is able to efficiently calculate and predict carbon emissions of different transport types. The tool should be extendable with other types of transport.
  - Team goals
    - Work structured and efficiently with meaningful and effective transparent communication, internally and externally with our DSV contacts.
    - Help each other, and remember to ask for help.
    - Practice good programming by writing clean, tested and documented code.
    - Practice good DevOps techniques by using CI/CD, code coverage regression testing etc.
    - In addition to the physical product, we should consider our own learning and experience a part of the end product.
  - Success criteria
    - Deliver a CO2 estimate that we are confident in.
    - Positive feedback from PO
    - Learn new technologies and techniques, and get better at the one we already know.
    - Above all deliver a product we are proud of, that is not “just” and MVP
- Team values
  - Create an open forum where it’s okay to ask for help. Remember – it’s okay to fail. Ask your fellow developer and be open about your struggles.
  - It should be possible to work concentrated without interruptions
  - Create a structured workflow where it’s clear what is being worked on, by who and when.
  - Everyone should be part of the decision making process.
  - Transparency – Am I too stressed? Is this too hard?
  - Us > company. Remember to have fun building a product both as a team working, but also as friends outside work.

1.1 Learning goals for Sprint 1 and 2
1.2 Main points learned

2. Learning Diary 2
Will be delivered prior to Feedback Session 2.

2.1 Learning goals for Sprint 3 and 4
2.2 Main points learned

3. Learning Diary 3
Will be delivered prior to the oral Exam.

3.1 Learning goals for Sprint 5 and 6
3.2 Main points learned

4. Final Reflections on the Project and Learning
Will be delivered prior to the oral Exam.

References
If you have used references, i.e. The Scrum Guide, make sure to include them.